UNION DES COMORES

Unité – Solidarité – Développement

-------------------

Ministry of Energy, Water and Hydrocarbons

National Electricity Company of Comoros (SONELEC)

--------------------

Accelerating Sustainable and Clean Energy Access Transformation (ASCENT) Comoros Project – P515127

ENVIRONMENTAL and SOCIAL

COMMITMENT PLAN (ESCP)

Version For negotiation – March 31, 2026

For Public consultation

ENVIRONMENTAL AND SOCIAL COMMITMENT PLAN (ESCP)

- The Union of Comoros (the Recipient) will implement the Accelerating Sustainable and Clean Energy Access Transformation (ASCENT) Comoros Project (the Project), with the involvement of Société Nationale de l’Électricité des Comores, the Recipient’s national electricity company established by Decree No 18/081/PR dated September 6, 2018, or any successor thereto acceptable to the Association (SONELEC) and the Recipient’s Ministry in charge of Energy or any successor thereto acceptable to the Association (MEEH), as set out in the Financing Agreement (the Agreement). The International Development Association (the Association) has agreed to provide financing for the Project, as set out in the Agreement.

- The Recipient shall ensure that the Project is carried out in accordance with the Environmental and Social Standards (ESSs) and this Environmental and Social Commitment Plan (ESCP), in a manner acceptable to the Association. The ESCP is a part of the Agreement. Unless otherwise defined in this ESCP, capitalized terms used in this ESCP have the meanings ascribed to them in the Agreement.

- Without limitation to the foregoing, this ESCP sets out material measures and actions that the Recipient shall carry out or cause to be carried out, including, as applicable, their respective timeframes; institutional, staffing, training, monitoring and reporting arrangements; and grievance management. The ESCP also sets out the environmental and social (E&S) documents that shall be prepared or updated, consulted, disclosed and implemented under the Project, consistent with the ESSs, in form and substance acceptable to the Association. Said E&S documents may be revised from time to time with prior written agreement by the Association. As provided for under the referred Agreement, the Recipient shall ensure that there are sufficient funds available to cover the costs of implementing the ESCP.

- As agreed by the Association and the Recipient, this ESCP will be revised from time to time, if necessary, to reflect adaptive management of Project changes or unforeseen circumstances or in response to Project performance. In such circumstances, the Association and the Recipient, through the Project implementation unit within SONELEC referred to in the Agreement (PIU), agree to update the ESCP to reflect these changes through an exchange of letters signed between the Association and the Recipient’s Representative as specified in the Agreement. The Recipient shall promptly disclose the updated ESCP.

- The subsection on “Indicators for Implementation Readiness” below identifies the actions and measures to be monitored to assess Project readiness to begin implementation in accordance with this ESCP. Nevertheless, all actions and measures in this ESCP shall be implemented as set out in the “Timeframe” column below irrespective of whether they are listed in the referred subsection.

| MATERIAL MEASURES AND ACTIONS |  | TIMEFRAME | RESPONSIBLE ENTITY |
| --- | --- | --- | --- |
| IMPLEMENTATION ARRANGEMENTS AND CAPACITY SUPPORT |  |  |  |
| A | ORGANIZATIONAL STRUCTURE Establish and maintain the PIU within SONELEC with qualified staff and resources to support management of environmental, social, health and safety (ESHS) risks and impacts of the Project, including one environment specialist, one social specialist, one gender-based violence (GBV) specialist, and a communication specialist. | Hire or appoint the environmental specialist, the social specialist, and the GBV specialist no later than 60 days after the Effective Date and thereafter maintain the PIU and these positions throughout Project implementation. | SONELEC |
| B | CAPACITY BUILDING PLAN/MEASURES Develop and implement a capacity building plan including the following capacity building measures: - Capacity-building training shall be provided to PIU staff to ensure they can effectively meet the Project's needs. - For PIU, SONELEC, MEEH and civil servant involved, and other stakeholders, training on the following topics will be provided: - Stakeholder engagement - Occupational and Community Health and Safety: risks and hazards, mitigation measures, , emergency response procedures - Community health and safety. - Prevention and Management of Sexual Exploitation and Abuse/Sexual Harassment (SEA/SH) - Codes of conduct with SEA/SH provisions - Complaint Management and grievance mechanisms - Incident management and reporting - Implementation and monitoring of the project's E&S instruments, including the ESCP, SEP, ESMF, RF, and LMP. - Awareness on preventative measures against the spread of epidemics/pandemics such as Mpox, HIV/AIDS, and other communicable diseases. - For local authorities and community leaders: - Expectations on community health and safety. - Expectations about stakeholder engagement activities. - Prevention and Management of SEA/SH; - Grievance mechanisms, and complaints channels - Expectations of project workers, based on their code of conduct. - Information on local employment opportunities. - Prevention of communicable diseases | Develop the capacity building plan no later than 180 days after the Effective Date, and implement it throughout Project implementation. | SONELEC |
| MONITORING AND REPORTING |  |  |  |
| C | REGULAR REPORTING Prepare and submit to the Association regular monitoring reports on the ESHS performance of the Project. The reports shall include: - Status of preparation and implementation of E&S documents required under the ESCP. - Summary of stakeholder engagement activities carried out as per the Stakeholder Engagement Plan. - Complaints submitted to the grievance mechanism(s), the grievance log, and progress made in resolving them. - ESHS performance of contractors and subcontractors as reported through monthly contractors’ and supervision firms’ reports. - Number and status of resolution of incidents and accidents reported under action E below. | Submit quarterly reports to the Association throughout Project implementation, commencing after the Effective Date. Submit each report to the Association no later than 15 business days after the end of each reporting period throughout Project implementation. | SONELEC |
| D | CONTRACTORS’ MONTHLY REPORTS Require contractors and supervising firms to provide monthly monitoring reports on ESHS performance in accordance with the metrics specified in the respective bidding documents and contracts and submit such reports to the Association upon request. | Submit the monthly reports to the Association upon request, as an appendix to the quarterly ESHS performance report. | SONELEC |
| E | INCIDENTS AND ACCIDENTS 1. Notify the Association of any incident or accident relating to the Project which has, or is likely to have, a significant adverse effect on the environment, the affected communities, the public or workers, including, among other things, cases of sexual exploitation and abuse (SEA), sexual harassment (SH), and accidents resulting in death or significant injury to workers or the public; acts of violence, discrimination or protest; unforeseen impacts to cultural heritage or biodiversity resources; pollution of the environment; dam failure; forced or child labor; displacement without due process (forced eviction); allegations of sexual exploitation or abuse (SEA), or sexual harassment (SH); or disease outbreaks. Provide available details of the incident or accident to the Association upon request. 2. Arrange for an appropriate review of the incident or accident to establish its immediate, underlying and root causes. Prepare, agree with the Association, and implement a Corrective Action Plan that sets out the measures and actions to be taken to address the incident or accident and prevent its recurrence. | 1. Notify OHS incident the Association no later than 48 hours and any case of SEA/SH no later than 24 hours after learning of the incident or accident. Provide available details upon request. 2. Provide review report to the Association no later than 10 days following the submission of the initial notice, unless a different timeframe is agreed to in writing by the Association. 3. Provide a Corrective Action Plan to the Association no later than 10 days following the submission of the initial notice, as requested by the Association, unless a different timeframe is agreed to in writing by the Association. | SONELEC |
| ESS 1: ASSESSMENT AND MANAGEMENT OF ENVIRONMENTAL AND SOCIAL RISKS AND IMPACTS |  |  |  |
| 1.1 | ENVIRONMENTAL AND SOCIAL ASSESSMENTS AND/OR PLANS 1. Finalize and implement an Environmental and Social Management Framework (ESMF) for the Project, consistent with the relevant ESSs. 2. Prepare, disclose, and implement an Environmental and Social Impact Assessment, and corresponding Environmental and Social Management Plan (ESIA/ESMP) for each activity that require it, in accordance with the project ESMF and consistent with the relevant ESSs. | 1. An advanced draft of ESMF has prepared. Finalize and disclose the final version of the ESMF no later than 120 days after the Effective Date, and thereafter implement the ESMF throughout Project implementation. 2. Prepare and disclose the ESIA/ESMP before signing any contract with any contractor(s) responsible for the [works under the Project, and thereafter implement the ESIA/ESMP throughout Project implementation. | SONELEC |
| 1.2 | MANAGEMENT OF CONTRACTORS 1. Incorporate the relevant aspects of the ESCP, including, inter alia, [, the Labor Management Procedures (LMP), and code of conduct, into the E&S specifications of the procurement documents and contracts with contractors and supervising firms. Thereafter ensure that the contractors and supervising firms comply and that they require their subcontractors to comply with the E&S specifications of their respective contracts. Provide copies of the relevant contracts with contractors/subcontractors and supervision firms to the Association. 2. Ensure that each contractor develops and implements a Contractor-ESMP (C-ESMP), in accordance with the ESIA/ESMP developed pursuant to section 1.1.2 above. | 1. As part of the preparation of procurement documents and respective contracts. Supervise contractors throughout Project implementation. Copies of relevant contracts provided to the Association upon request. 2. Require the contractor to develop its C-ESMP before commencement of the relevant Project activity, and thereafter implement it throughout implementation of the corresponding activity. | SONELEC |
| 1.3 | TECHNICAL ASSISTANCE Carry out the consultancies, studies (including feasibility studies, if applicable), capacity building, training, and any other technical assistance activities under the Project , including, inter alia, potential environmental and social instruments to be supported under technical assistance (TA), are conducted in accordance with terms of reference acceptable to the Association, that are consistent with the ESSs. Thereafter prepare and finalize the outputs of such activities in compliance with the terms of reference. | Throughout Project implementation. | SONELEC |
| ESS 2: LABOR AND WORKING CONDITIONS |  |  |  |
| 2.1 | LABOR MANAGEMENT PROCEDURES Prepare and implement the Labor Management Procedures (LMP) for the Project in accordance with ESS2. | Prepare, disclose, and adopt the LMP no later than 90 days after the Effective Date, or prior to engaging project workers, whichever happens first, and thereafter implement the LMP throughout Project implementation. | SONELEC |
| 2.2 | OCCUPATIONAL HEALTH AND SAFETY MANAGEMENT PLAN 1. Prepare and implement an occupational and safety (OHS) management plan as an integral part of the ESIA/ESMP prepared pursuant to section 1.1.2 in order to assess and manage the OHS risks and impacts of the Project. 2. Require contractors and subcontractors to prepare and implement OHS management measures or an OHS management plan as an integral part of the respective C-ESMP as defined in section 1.2.2, and to implement the OHS management measures or plan, as the case may be, in accordance with ESS2. | 1. Same timeframe as for the preparation and implementation of the ESIA/ESMP under section 1.1.2 2.Same timeframe applies as for the development and implementation of the C-ESMP under section 1.2.2 | SONELEC SONELEC |
| 2.3 | GRIEVANCE MECHANISM FOR PROJECT WORKERS 1. Establish and operate a grievance mechanism for Project workers (the “Worker GM”), as described in the LMP and consistent with ESS2. 2. Require each contractor and service provider to establish and operate a grievance mechanism for its workers (each, a “Contractor GM”), in accordance with the LMP and the respective C-ESMP. | 1. Establish the Worker GM prior to engaging Project workers and thereafter maintain and operate it throughout Project implementation. 2. Each Contractor GM shall be established as part of the respective C-ESMP (i.e., same timeframe as for section 1.2.2) before recruitment of workers for the Project by the relevant contractor in order to obtain the Work Order (WO) and thereafter operated throughout Project implementation. | SONELEC |
| ESS 3: RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT |  |  |  |
| 3.1 | WASTE MANAGEMENT PLAN Prepare and implement a Waste Management Plan (WMP), as part of the ESIA/ESMP prepared for the Project, to manage hazardous and non-hazardous waste, consistent with ESS3. The WMP shall include an e-Waste Management Plan to treat waste from the works in accordance with ESS3 and good international and industry practices. | Same timeframe as for the adoption and implementation of the ESIA/ESMP under section 1.1.2 | SONELEC |
| 3.2 | RESOURCE EFFICIENCY AND POLLUTION PREVENTION AND MANAGEMENT Incorporate measures for rational use of resources and pollution prevention in the ESIA/ESMP to be prepared under section 1.1.2 above. | Same timeframe as for the preparation and implementation of the ESIA/ESMP under section 1.1.2 | SONELEC |
| ESS 4: COMMUNITY HEALTH AND SAFETY |  |  |  |
| 4.1 | TRAFFIC AND ROAD SAFETY 1. Incorporate measures to manage traffic and road safety risks in the ESIA/ESMP to be prepared under section 1.1.2 above. 2. Require each contractor to include traffic and road safety risk management measures in the respective C-ESMP to be developed under section 1.2.2 above. | 1. Same timeframe as for the preparation and implementation of the ESIA/ESMP under section 1.1.2 2. Same timeframe as for the preparation and implementation of the C-ESMP under section 1.2.2 | SONELEC |
| 4.2 | COMMUNITY HEALTH AND SAFETY Assess and manage specific risks and impacts to the community arising from Project activities such as behavior of Project workers, risks of labor influx, response to emergency situations, and include mitigation measures in the ESIA/ESMP to be prepared pursuant to section 1.1.2. | Same timeframe as for the preparation and implementation of the ESIA/ESMP under section 1.1.2 | SONELEC |
| 4.3 | SEA AND SH RISKS Prepare and implement a SEA-SH Action Plan to assess and manage the risks of SEA-SH. | Prepare the SEA-SH Action Plan no later than 90 days after the Effective Date, and thereafter implement the SEA/SH Action Plan throughout Project implementation. | SONELEC |
| 4.4 | SECURITY MANAGEMENT Assess and implement measures to manage the security risks of the Project, including the risks of engaging security personnel to safeguard project workers, sites, assets, and activities as set out in Security Management Plan in accordance with the ESMP to be developed for the project and consistent with ESS4. | Before hiring security personnel. These measures shall subsequently be implemented throughout the implementation of the project. | SONELEC |
| ESS 5: LAND ACQUISITION, RESTRICTIONS ON LAND USE AND INVOLUNTARY RESETTLEMENT |  |  |  |
| 5.1 | RESETTLEMENT FRAMEWORK AND PLAN 1. Finalize, disclose, and implement a Resettlement Framework (RF) for the Project, in accordance with ESS5 and in a manner acceptable to the Association. 2. Prepare and implement a Resettlement Plan (RP) or Livelihood Recovery Plan (LRP) for each activity for which a RP or LRP is required, as outlined in the RF and consistent with ESS5. | 1. The RF has been prepared. Finalize and disclose the RF no later than 120 days after the Effective Date and thereafter implement the RF throughout Project implementation. 2. Prepare and implement the respective RP or LRP measures before undertaking the relevant works in the affected areas, including ensuring that, before taking possession of the land and related assets, full compensation has been provided and, where applicable, displaced people have been resettled and relocation allowances have been provided. | SONELEC |
| ESS 6: BIODIVERSITY CONSERVATION AND SUSTAINABLE MANAGEMENT OF LIVING NATURAL RESOURCES |  |  |  |
| 6.1 | BIODIVERSITY RISKS AND IMPACTS Prepare and implement a Biodiversity Management Plan (BMP) as an integral part of the ESIA/ESMP to be developed under section 1.1.2 above, consistent with ESS6. | Same timeframe as for the preparation and implementation of the ESIA/ESMP under section 1.1.2 | SONELEC |
| ESS 7: INDIGENOUS PEOPLES/SUB-SAHARAN AFRICAN HISTORICALLY UNDERSERVED TRADITIONAL LOCAL COMMUNITIES |  |  |  |
| NOT RELEVANT |  |  |  |
| ESS 8: CULTURAL HERITAGE |  |  |  |
| 8.1 | CULTURAL HERITAGE RISKS AND IMPACTS Whenever impacts on cultural heritage are identified, following the provisions of the ESMF, prepare and implement a Cultural Heritage Management Plan (CHMP) as an integral part of the ESIA/ESMP to be developed under action 1.1.2 above, and consistent with ESS8. | Same timeframe as for the preparation and implementation of the ESIA/ESMP under section 1.1.2. | SONELEC |
| 8.2 | CHANCE FINDS Describe and implement the chance finds procedures described in the ESMF as an integral part of the ESIA/ESMP to be developed under action 1.1.2 above, and consistent with ESS8. | Same timeframe as for the preparation of the ESIA/ESMP under section 1.1.2. | SONELEC |
| ESS 9: FINANCIAL INTERMEDIARIES |  |  |  |
| NOT RELEVANT |  |  |  |
| ESS 10: STAKEHOLDER ENGAGEMENT AND INFORMATION DISCLOSURE |  |  |  |
| 10.1 | STAKEHOLDER ENGAGEMENT PLAN Finalize and implement a Stakeholder Engagement Plan (SEP) for the Project, consistent with ESS10, which shall include measures to provide stakeholders with timely, relevant, understandable and accessible information, and to consult with them in a culturally appropriate manner, which is free of manipulation, interference, coercion, discrimination and intimidation. | Finalize the SEP no later than 60 days after the Effective Date, and thereafter iImplement the SEP throughout Project implementation. | SONELEC |
| 10.2 | PROJECT GRIEVANCE MECHANISM Establish, publicize, and operate an accessible grievance mechanism (which may be based on the existing grievance mechanism established under the Comoros Solar Energy Access Project (CSEAP – P177646)[, as updated through the SEP under action 10.1]), to receive and facilitate resolution of concerns and grievances in relation to the Project (the “Project GM”), promptly and effectively, in a transparent manner that is culturally appropriate and readily accessible to all Project-affected parties, at no cost and without retribution, including concerns and grievances filed anonymously, in a manner consistent with ESS10. The grievance mechanism shall be equipped to receive, register, and facilitate the resolution of SEA-SH complaints, including through the referral of survivors to relevant gender-based violence service providers, all in a safe, confidential, and survivor-centered manner. | Ensure that the Project GM is established, publicized, and operational by no later than 90 days after the Effective Date. Maintain and operate the Project GM throughout Project implementation. | SONELEC |
| INDICATORS FOR IMPLEMENTATION READINESS |  |  |  |
| The following actions are indicators for implementation readiness: - Environmental, social, and GBV specialists hired or appointed for the PIU as indicated in Section A. - E&S training and capacity-building plan has been developed as indicated in Section B. - The Worker GM as indicated in Section 2.3.1 and the Project GM as indicated in section 10.2 have been established. - Implementation of RPs/LRP measures prior to starting works in the affected areas. |  |  |  |